Deliverable 1 (week 6):

Main Page:

- Working Navbar

- Displaying content (such as welcome Message)

- Footer

Login:

- A nice looking login Form

- Be able to Login (basic to none input validation)

- redirection to main page.

Register:

- A nice looking Register Form

- Be able to Register (basic input validation)

- Redirection to main page

Create post:

- create posts page design and layout set

- backend started but not functional

Post:

- posts page design and layout set

- backend started but not functional

review-replies/offers:

- View replies/offers page design and layout set

- backend started but not functional

search-posts:

- Search posts design and layout set

- backend started but not functional

Profile:

- posts page design and layout set

- backend started but not functional

NLP:

- Use of basic Entity extraction from documents started but not hooked up on the website.

Database:

- Database communicating with the backend

- Most Database tables created

- Some testing data created.

Planning:

- Project Plan Complete

- Project needed diagrams and report created.

Deliverable 2 (week 8):

Main Page:

- Working Navbar

- Displaying content (such as welcome Message and the layout to display posts)

- Footer

Login:

- Semi Complete form

- Be able to Login (with extent validation)

- Display Errors

- redirection to main page.

Register:

- Semi Complete Form

- Be able to Register (With extent validation)

- Display Errors

- Registration confirmation sent to email (prototype)

- Redirection to main page

Create Post:

- A nice looking create post form

- Some options started

- little to no validation but post is saved in the database

Post:

- A nice looking posts page design and layout created

- Most of the buttons and inputs in posts pages working

review-replies/offers:

- A nice looking View replies/offers page design and layout created

- Most of the buttons and inputs in posts pages working

- Algorithm to order from best to worst choice/offer started

search-posts:

- A nice looking search page design and layout set

- Ability to looking for some records in database.

Profile:

- A nice looking profile page design and layout created

- Most of the buttons and inputs in posts pages working

- The ability to post and view reviews created

NLP:

- Use of basic Entity extraction from documents started and should be working on page

- basic Reading worker’s most interacted activity.

Database:

- Database communicating with the backend

- Most if not all Database tables created

- A good amount of mock data created.

Planning:

- Project Plan Reviewed Complete (if needed)

- Project needed diagrams and report Reviewed Complete (if needed).

Deploying/Hosting:

- Looking into Deploying/Hosting on a real online hosting service like aws/netifly with a domain name started.

Video/Demo:

- The creation of the video/demo will start around week 8 – week 9

Deliverable 3 (week 11-12):

Main Page:

- Completed Navbar

- Displaying content (such as welcome Message and posts)

- Footer

Login:

- Complete form

- Be able to Login (with extent validation)

- Display Errors

- redirection to main page.

Register:

- Complete Form

- Be able to Register (With extent validation)

- Display Errors

- Registration confirmation sent to email (prototype if functional implemented)

- Redirection to main page

Create Post:

- Complete post form

- Most if not all options given

- Validation for input and saves to database

Post:

- View posts page complete

- All buttons on page working

review-replies/offers:

- Review replies/offer page complete

- All buttons and inputs in page working

- Algorithm to order from best to worst choice/offer functional

search-posts:

- Complete search post page

- Ability to looking for records in database.

- Ability to display given records

Profile:

- Profile Page complete

- All buttons and inputs in page working

- The ability to post and view reviews near or complete and with error validation.

NLP:

- Use of basic Entity extraction from documents started and should be working on page

- basic Reading worker’s most interacted activity.

- The Entities used should be used to display recommended posts with similar activity as the user’s and display on front page.

Database:

- Database communicating with the backend

- All tables needed for pages completed (should reflect report)

- Needed Mock data created.

Planning:

- Project Plan Reviewed Complete (if needed)

- Project needed diagrams and report Reviewed Complete (if needed).

Deploying/Hosting:

- If hosting successful page should be deployed and hosted on a public accessible website

- If hosting unsuccessful page should work on local server and proof of attempt to deploy and host should be provided and reasons (like ran out of time) should be given.

Video/Demo:

- Video/Demo should be complete and all members should be ready to present.